City/Sync Platform Iteration Roadmap

A nonprofit-first volunteer-management strategy, five development paths, and an integrated chronological delivery plan.

| Document | Product strategy and development roadmap |
| --- | --- |
| Date / Status | July 14, 2026 ¦ Working roadmap • Decision-oriented draft |

STRATEGIC DECISION Iteration one is a nonprofit volunteer-management product, not a civic-credit launch. City/Sync should win because organizations can run better programs and volunteers can find, complete, and document meaningful service. Credit issuance and on-chain work are later capabilities gated by operational proof.

# 1. Purpose and operating thesis

City/Sync should begin as a standard, location-agnostic volunteer-management application for nonprofits, service organizations, and community programs. An organization should be able to use the platform whether it operates in Berkeley, Mexico City, or a new city. A new city is an operating and data boundary: City/Sync creates an independent city database for that local network while preserving a person’s single platform identity and their voluntary participation choices.

The product sequence is deliberate. The platform first earns the right to be infrastructure by removing real administrative work: coordinating people, proving participation, reporting activity, protecting volunteers, and giving organizations usable local visibility. The platform must not require a volunteer to understand wallets, credit policy, or blockchain before it is useful.

## 1.1 Product principles

•  Nonprofit utility before network effects. A single organization must receive durable value even if it is the first organization in a city.

•  City-local data and policy. Operational/credit records belong to a city domain; city balances, credit policy, and local operators never silently bleed into another city.

•  Consent, minimization, and portability. Share a proof only when the individual has consented and the receiving organization has a legitimate, policy-defined need.

•  Evidence by default. Every material workflow should produce an understandable audit trail, export, and clear owner rather than a black-box score.

•  Human-operable systems. A small nonprofit must be able to use the product without a technical administrator.

•  Mobile before civic credits. Native mobile reliability and field workflow quality are prerequisites to any broad credit issuance or redemption program.

## 1.2 What exists to build upon

Table 1. Current platform baseline and the intended first-iteration emphasis.

| Area | Current planning baseline | Iteration-one direction |
| --- | --- | --- |
| Organization operations | Opportunity catalog, volunteer roster, reports, waiver workflow, delegated organization roles and an organization-facing workspace. | Become the daily operating system for a nonprofit volunteer program: schedule, communicate, train, report, retain, and fundraise. |
| Participant experience | Participant account, opportunities, interests, resume, city membership, feed, and a private identity model. | Make joining, returning, and proving contribution simple without requiring a wallet, credit, or technical literacy. |
| City model | Central control-plane records plus a separate SQLite/libSQL-compatible city ledger database for each city. | Accept any nonprofit location; create a new independent city database whenever an organization launches a new local operating context. |
| Integrity | Append-only city event chain, public ledger view, Merkle-anchor model, and city-scoped credit ledger foundations. | Use integrity records first for auditable operations; defer civic-credit economics until adoption, mobile, policy, and redemption readiness are demonstrated. |

# 2. Initial rollout: the nonprofit volunteer-management standard

The first market is not “a city.” It is an organization with a volunteer program and recurring coordination work. The first sales and adoption motion should be design-partner led: enroll a small number of mission-diverse organizations, migrate one live program at a time, measure the administrative burden before and after, and convert the repeatable implementation pattern into product defaults.

## 2.1 Launch package for every organization

•  Organization identity and public profile: mission, programs, locations, cause areas, contact channel, accessibility information, volunteer expectations, and approval owners.

•  Opportunity operations: reusable templates, recurring shifts, capacity, eligibility, onboarding sessions, waitlists, check-in/out, no-show handling, cancellation windows, and attendance evidence.

•  Volunteer lifecycle: discovery, application/claim, waiver, training, screening-status eligibility, communication preferences, contribution history, portable resume, and account recovery.

•  Communication: organization-to-volunteer announcements, shift reminders, updates, urgent cancellation notices, targeted groups, delivery status, opt-in/opt-out enforcement, and bilingual or multilingual templates where needed.

•  Management: delegated roles, least-privilege permissions, activity log, export, dispute/escalation process, data retention controls, and support tooling.

## 2.2 First-iteration definition of done

An organization is ready to expand its City/Sync use when it can create an onboarding session, publish opportunities, fill and confirm shifts, message the right volunteers, collect waivers/training acknowledgements, verify completion, export a funder-ready report, and remove or delegate staff access without support intervention. The outcome is not a feature checklist; it is an operating loop completed repeatedly by a real organization.

## 2.3 Critical cross-cutting work

•  Accessibility: keyboard-operable workflows, readable contrast, semantic labels, screen-reader testing, language expansion strategy, and no workflow that depends only on color or hover state.

•  Trust and safety: organization verification, abuse reporting, moderation queue, volunteer/organization blocking, incident escalation, suspension/appeal process, and documented response times.

•  Reliability: backups, restore drills, migration discipline, change audit, monitoring, error capture, data export, and a city-provisioning checklist.

•  Privacy and security: data inventory, purpose/retention matrix, encryption, secrets management, access review, rate limits, secure uploads, breach response plan, and vendor risk register.

•  Interoperability: CSV import/export first, then clean APIs/webhooks for CRM, scheduling, screening, payment, identity, and email/SMS providers.

# 3. Development path 1 — Nonprofit Optimization

PRODUCT POSITION City/Sync should be an evidence and operations layer for nonprofit work. It should prepare and organize compliance materials; it should not claim to be a law firm, accounting firm, background-check agency, or IRS e-file provider.

Table 3. Nonprofit Optimization roadmap.

| Capability family | Release path | Definition of value |
| --- | --- | --- |
| Compliance workspace | Start with trusted reporting exports and evidence folders; add reporting templates; then offer reviewed integrations with specialist filing providers rather than claiming City/Sync itself files returns. | A program manager can assemble auditable activity, volunteer, waiver, training, donation, and grant evidence in hours rather than reconstructing it from spreadsheets. |
| Consent-based screening portability | Connect to qualified screening vendors; store consent, verification status, scope, expiry, and organization acceptance—not raw reports by default. | A volunteer can reuse an eligible screening claim where a receiving organization’s policy accepts it, while each organization retains its own hiring/placement decision. |
| Organization configuration | Roles, form builder, field rules, templates, branding, opportunity types, approval steps, integrations, and data-retention settings. | Organizations can adapt the operating workflow without unsafe custom code or breaking shared platform controls. |
| Donations | Hosted checkout and receipt handoff first; then recurring giving, campaign attribution, platform-fee disclosure, reconciliation, and finance exports. | A donor can support an organization in context, while the organization remains merchant/charity of record and receives a clean financial record. |

## 3.1 Compliance reporting roadmap

The compliance workspace should be built as an evidence system, not a static PDF generator. Every report needs provenance: source records, date range, organization scope, reviewer, export timestamp, and retained version. Create modules in this order:

- Operational evidence pack: volunteer hours, attendance, waiver versions, training acknowledgements, opportunity outcomes, incident counts, staff verification, and program narrative fields.

- Funder and grant reports: reusable grant profiles, output/outcome indicators, budget categories, restricted-fund tags, reporting calendar, evidence attachments, and shareable report links with expiration.

- Governance and audit readiness: board-ready dashboard exports, policy acknowledgements, delegated authority history, document retention, change log, and access review report.

- Finance-adjacent reporting: donation/payout reconciliation imports, in-kind contributions, campaign attribution, and accounting export mappings.

- Specialist integrations: a reviewed connection to accounting, fundraising, or approved return-preparation providers. The organization or its authorized tax professional remains responsible for formal filing. U.S. Form 990 workflows should be treated as structured preparation and evidence export; the IRS requires e-file for relevant Form 990 filings and uses approved filing pathways [S1].

## 3.2 Shared background-check and credential model

Do not create a raw background-check marketplace. The defensible model is a consent-based credential exchange. A qualified screening provider performs the underlying check. City/Sync stores the smallest possible reusable claim: provider identity, consent record, check type/scope, completion date, expiry/renewal date, disposition/eligibility status, and the receiving organization’s acceptance decision.

•  The volunteer authorizes disclosure to each receiving organization or chooses a time-bound share link.

•  Each organization sets its own policy: which role needs which check, which provider is acceptable, expiry, exceptions, and who may review a claim.

•  The organization retains the placement decision. A “verified” claim never guarantees acceptance, employment, or safety.

•  Raw reports, adverse-action documentation, identity documents, and sensitive source data should remain with the screening provider unless counsel and a documented lawful basis require a different design.

•  The product needs revocation, expiry, correction/appeal routing, access logs, purpose limitation, country/state policy packs, and a “do not share” default for sensitive credentials.

## 3.3 Organization customization

Build configuration as constrained product primitives, not per-customer forks. Priority order: branded public profile; custom fields; application and onboarding forms; opportunity templates; eligibility rules; waiver/training requirements; role permissions; message templates; report templates; team/groupings; approval workflow; integration settings; and retention policy. Every configurable item needs versioning, preview, permission, and a safe default.

## 3.4 Donations and supporter operations

The first donation release should link an opportunity or organization profile to a hosted checkout operated by an established payment provider. The organization is the charitable recipient/merchant or connected account; City/Sync is the platform. Show the organization name, recipient, amount, processing fee, optional platform fee, refund/contact path, privacy notice, and receipt expectations before payment. A 1–2% platform fee can be viable later, but only if it is separately disclosed, configurable where required, reconciled, and supported by the processor’s platform fee tooling [S2].

Subsequent releases: recurring donations; campaign pages; team fundraising; donor receipt handoff; sponsor matching; grant/donor attribution; payout and refund reconciliation; accounting exports; fraud/dispute controls; and finance-role permissions. Never commingle organization donations with civic-credit balances.

## 3.5 Additional nonprofit features to add to the roadmap

•  Shift scheduling, waitlists, recurring availability, check-in modes, QR/manual fallback, and program-site capacity controls.

•  Volunteer training library, certification acknowledgement, expiry reminders, and supervisor sign-off.

•  Case/program outcomes with a sensitive-data classification layer; do not place client-level confidential data into general volunteer feeds.

•  Organization CRM integrations, volunteer imports, duplicate resolution, and lifecycle segments.

•  Volunteer recognition: service milestones, endorsements, letters, exportable history, and non-monetary badges before credits.

•  Incident and safeguarding workflows: confidential report intake, triage owners, restricted visibility, evidence retention, and a clear “not an emergency service” notice.

•  Procurement and partner support: document vault, sponsor deliverables, vendor contacts, and location/site requirements.

# 4. Development path 2 — MyCity Feed Development

The MyCity Feed should be a useful local coordination surface, not an unmoderated social network. Its job is to help a person decide what is happening, what they can do next, and which local organizations they can trust.

## 4.1 Feed progression

- Utility feed: verified organization updates, newly published opportunities, changes/cancellations, onboarding sessions, saved-interest matches, waivers/training reminders, and local city notices.

- Relevance controls: city selector, cause filters, follow/saved organizations, notification preferences, “why am I seeing this?” explanations, mute/report controls, and chronological fallback.

- Local news partnerships: licensed feeds or explicit publisher integrations, attribution, publisher profile, link-out traffic, content category, correction handling, rights terms, and no scraping assumption. Editorial partner content must be visually distinct from organization posts.

- Civic utility: local resource directories, transit/access notes, event calendars, public-service alerts, volunteer skill calls, and verified collaboration requests.

- Advertising only after trust: labeled sponsorship inventory, local category rules, organization/city approval, frequency limits, no sale of sensitive volunteer data, no targeting based on screening/waiver/identity data, and a clear separation from editorial/public-service content.

## 4.2 Better user experience investments

•  One-tap next actions from every card: sign up, save, add to calendar, share, contact, donate, complete waiver, or learn eligibility.

•  Persistent local context: city, accessibility needs, language, availability, causes, and transportation preferences belong in user-controlled settings, not opaque ranking.

•  Clear status system: draft, open, waitlist, claimed, cancelled, completed, and needs-action states must look and behave consistently.

•  Compose once, distribute intelligently: organizations publish an update that can reach profile, feed, opportunity followers, selected volunteer groups, and email/push only with an explicit audience review.

•  Measurement: qualified opportunity views, save-to-claim conversion, reminder-to-check-in conversion, time to fill, return volunteer rate, negative feedback, report rate, and publisher referral quality.

# 5. Development path 3 — Ledger Development

The ledger path should first make operational history verifiable; it should not prematurely introduce financial-like behavior. City/Sync already has the right foundational direction: a city-scoped append-only event chain, city-local wallet/credit tables, and a public verification view. Keep a hard distinction between an event record, a non-transferable recognition credit, a redeemable benefit, and any future on-chain token.

## 5.1 Ledger roadmap

•  Integrity release: canonical event schema, actor/role attribution, idempotency keys, hash-chain verification, redaction-safe payload rules, data export, independent verifier, and operational dashboards for broken-chain or reconciliation conditions.

•  Private credit sandbox: city-specific issuance rules, caps, expiry policy, issuance review, burn/redemption state machine, duplicate prevention, reversing/error policy, red-team abuse testing, and reports for city operators.

•  Controlled redemption: approved redeemers, inventory/reimbursement rules, receipt evidence, dispute path, merchant/operator roles, pause switch, reserve/liability reporting, and no automatic cross-city transfer.

•  External proof: periodic Merkle roots, anchor registry, public proof bundle, and reproducible audit instructions. Anchor only hashes and non-sensitive metadata; never raw volunteer, waiver, or screening data.

•  Contract replay/testnet: replay verified historical events into a contract model using explicit event IDs and dual-hash/mapping rules. This is an audit/proof pilot before any authoritative on-chain balance.

## 5.2 Policy gates before credits

Credits should not leave a single-city controlled pilot until the city has a written issuance policy, defined redeemable benefit, fiscal/accounting treatment, legal review, funder/organization consent, fraud/reversal procedure, participant disclosure, support playbook, and independent review of the ledger verifier. If any of these are missing, keep the feature as non-monetary recognition.

# 6. Development path 4 — Admin Management

Admin management must grow from “site administration” into a control plane for a network of independent local operations. It should empower local operators while preventing invisible cross-city access.

## 6.1 Admin roadmap

•  City lifecycle: city application intake, sponsor organization review, independent database provisioning, city metadata, operational owner assignment, launch checklist, pause/archive, and transfer of stewardship.

•  Organization lifecycle: verification queue, status policy, city onboarding, account recovery, organization split/merge, local-location accounts, parent relationship, and contract/renewal metadata.

•  Identity and authority: role templates, delegated account lifecycle, invite audit, access review, owner transfer, emergency lockout, and employee departure checklist.

•  Oversight: moderation, safety incidents, abuse/fraud signals, data-access review, support cases, audit exports, policy acknowledgement, and a transparent internal action log.

•  Operations: feature flags by city, release cohort management, migration health, backups/restores, usage analytics, SLA monitoring, support knowledge base, and cost reporting by city.

## 6.2 Administrative decision rights

Platform administrators govern shared software, security, and city creation. City administrators govern local operating policy and city-level access. Organizations govern their own people, opportunities, and program rules. No role should inherit permissions merely because it exists in a different city, parent organization, or personal account context.

# 7. Development path 5 — Mobile Application

Build native mobile after the core browser workflow is field-proven, but before launching civic credits. A mobile app is not a visual port; it must solve the moments that occur away from a desk: discovering a nearby shift, receiving a change notice, navigating, checking in, proving training, contacting a coordinator, and recovering access.

## 7.1 Mobile roadmap

•  Product and technical foundation: responsive web/PWA baseline, shared design tokens, API contract audit, accessibility test plan, push-notification architecture, offline/error states, analytics consent, and secure session/account recovery.

•  Field prototype: participant discovery, calendar, claim/cancel, waiver acknowledgement, messages, QR/manual check-in, profile/resume, city switcher, and limited offline cache.

•  Organization companion: shift roster, attendance verification, urgent update, volunteer lookup, group message, incident handoff, and approved manager actions with strong audit prompts.

•  Native release: iOS and Android distribution, device testing, localization, app-store privacy disclosures, accessibility review, crash monitoring, support/contact path, and staged rollout.

•  Mobile hardening: offline conflict handling, check-in retry/idempotency, push delivery observability, low-bandwidth performance, device loss/session revocation, and field usability research across different ability and language contexts.

# 8. Integrated chronological roadmap

Table 2. Integrated sequencing. Horizons are planning windows, not promises; a gate can hold a later phase.

| Phase / horizon | Primary delivery | Exit gate before advancing |
| --- | --- | --- |
| 0 — Foundation (0–3 months) | Production hardening, city provisioning runbook, design-partner onboarding, instrumentation, privacy/security baseline, reliable volunteer scheduling and communication. | Three to five organizations use the platform weekly; no critical data-loss, identity, or authorization issues; support and backup runbooks exercised. |
| 1 — Nonprofit operating system (3–9 months) | Compliance workspace, scheduling/check-in, training, team communication, customizable fields/forms, exports, organization integrations, accessible multilingual experience. | Organizations renew because core administrative work is reduced; report preparation time and volunteer attendance improve against a documented baseline. |
| 2 — Local utility and mobile readiness (6–12 months) | Useful MyCity feed, licensed local-news partnerships, organization discovery improvements, mobile design system/PWA, native-app discovery and prototype. | Feed quality and utility meet retention targets; mobile workflows are validated in field tests; no civic-credit dependency exists. |
| 3 — Native mobile release (12–18 months) | Full iOS/Android application, push notifications, offline-tolerant check-in, accessibility, account recovery, volunteer profile/resume portability. | Mobile adoption is material and operationally stable; organizations can complete volunteer management without requiring a browser. |
| 4 — Private city-credit pilot (18–24 months) | Policy-controlled credit issuance and redemption in one city on the private city ledger, merchant/redeemer controls, reconciliation, abuse monitoring. | Independent policy review, financial/legal assessment, low dispute rate, tested pause/reversal procedure, and no cross-city credit leakage. |
| 5 — Public integrity and protocol pilot (24–36 months) | External anchoring, reproducible verifier, testnet contract replay, independent technical/security review, L3 feasibility decision. | Anchored events are reproducible from exports; cost and governance model are approved; a city operator cohort commits to pilot responsibilities. |
| 6 — Network scale (36+ months) | Additional city deployments, municipal packages, governed local-chain pilots only where justified by scale and public-interest need. | Each expansion has a named operating owner, independent data domain, sustainable budget, and measurable nonprofit/community outcome. |

# 9. Measurement, governance, and backlog discipline

## 9.1 Core scorecard

•  Organization activation: time from sign-up to first published opportunity, first filled shift, first verified completion, and first report export.

•  Retention and value: weekly active managers, monthly active volunteers, 90-day organization retention, opportunities filled, verified hours, recurring volunteer rate, and support time per organization.

•  Quality and trust: cancellation/no-show rate, waiver/training compliance, incident resolution time, duplicate-account rate, permission-review completion, and data-export/restore drill success.

•  City health: active organizations, active volunteers, local operator response time, city database health, adoption by new organization, and recurring local revenue or funding coverage.

•  Feed health: useful-action rate, save-to-claim conversion, report/mute rate, publisher partner performance, and ad/sponsorship quality if introduced.

## 9.2 Prioritization rule

Prioritize a feature only when it improves one of three jobs: run a volunteer program, participate with confidence, or operate a city safely. A feature that creates a new category of sensitive data, payment liability, or local governance burden must include its policy, owner, analytics, support, and rollback work in the same roadmap item.

## 9.3 Decisions required in the next planning cycle

- Select the first 3–5 nonprofit design partners and define their shared success measures.

- Choose the initial compliance-report scope: grant reporting, operational evidence, and board/audit exports before IRS filing integrations.

- Define the screening credential policy with counsel and a qualified screening provider before any cross-organization sharing.

- Decide donation processor and legal/financial operating model before exposing platform fees.

- Create the mobile product requirements and validate them through live field observation before choosing a native implementation stack.

- Write the city-provisioning, backup, restore, and escalation runbooks before adding cities at scale.

# 10. Source and planning notes

•  [S1] IRS, “Exempt organizations e-file — eligibility and availability,” https://www.irs.gov/charities-non-profits/exempt-organizations-e-file-eligibility-and-availability (accessed July 2026). This roadmap treats formal return filing as a specialist-provider responsibility.

•  [S2] Stripe, “Platform pricing tools,” https://docs.stripe.com/connect/platform-pricing-tools (accessed July 2026). Availability and funds-flow rules vary by configuration and country.

•  City/Sync current application codebase reviewed July 2026: multi-city control plane, per-city city ledger database, organization volunteer-management workspace, participant workspace, public ledger, and administrative routes.

This is a product strategy document, not legal, tax, employment, screening, payments, or regulatory advice. Each sensitive capability requires jurisdiction-specific counsel and vendor review before launch.